## Slide 1: Arc Launch Plan
November 18, 2026

## Slide 2: Goals
3,000 units in the launch window
4.6 or better average rating at 60 days
Returns under 3%
Kestrel Works · 2

## Slide 3: Timeline
October 27: PVT starts
November 4: press embargo briefings
November 18: launch
December 12: last ship date for the holidays
Kestrel Works · 3

## Slide 4: Pre-launch
Waitlist: 4,812
Seed 40 units with designers and writers
Press kit: photography, spec sheet, founder note
Kestrel Works · 4

## Slide 5: Launch day
DTC only for the first week
Retail partners in week two
Founder livestream at 10:00 Pacific
Kestrel Works · 5

## Slide 6: Channels and pricing
DTC: $249
Retail: $249 MAP
B2B: $219 at 10 units or more
Kestrel Works · 6

## Slide 7: Messaging
Light that stays out of the way
Flicker-free at every brightness
Dims warm, like a filament
Kestrel Works · 7

## Slide 8: Content
Teaser film, 8 seconds, cut for vertical and wide
Product photography in three rooms
Two-minute setup video
Kestrel Works · 8

## Slide 9: Support readiness
FAQ and setup guide live on launch day
Two-year warranty
30-day returns, prepaid label
Kestrel Works · 9

## Slide 10: Open questions
Arc Mini at launch, or January?
Is there an Arc Pro, and what makes it Pro?
Clamp mount as an accessory or in the box?
Kestrel Works · 10